# PUBLIC WORKS AND PARK ADVISORY BOARD

# TUESDAY, JUNE 3, 2025

# MINUTES

# CALLED TO ORDER: 9:00 AM- Meeting Adjourned: 9:49 AM- Next Meeting: Scheduled for July 1st

# Attendance – Roll Call (Board Members): Samantha Childers, Mike Lucas, Jacob Soileau, Sandy Miller, Janis Williams – Blain Staff: Gary McSpadden

# Approval of Previous Minutes – Five members voted “yes” to approve May’s meeting minutes, and the minutes passed unanimously.

M+O (Management & Operations) Updates

- Downtown Revitalization Project:

  - The Council requested a $500K cut on the project.

  - Proposed adjustments include:

    - Cutting the Clark St. Parklet entirely.

    - Reducing the Martin St. Parklet to 15% of its original plan.

    - Eliminating stamped concrete sidewalks.

    - Considering a sales tax reduction option.

- Marine Park Cost Estimates:

  - Estimated Total: $3.47 million.

  - Cost Reductions:

    - Removing the spray park yields approximately $400K in savings.

    - An additional $400K in savings expected (pending further information from Harpiar).

  - Additional Notes:

    - The Board wants a list of survey findings and a breakdown of how features were selected, along with a description of how the budget process works and the next steps.

    - Harpiar is tasked with compiling and delivering pertinent information and recommendations.

    - Recommendations should be provided to the Board before the meeting day, with an outlined agenda item for further discussion.

Public Works Updates

- Boblette Project:

  - Schedule: Grinding and paving scheduled for June 11–14.

  - Road Impact: Boblette Road will be closed during paving on the truck route.

- Additional Items:

  - Installation of new golf signs at Lincoln Park.

  - Preparation of a new member packet focusing on finances and funding mechanisms.

  - Distribution of park maps.

  - Budget considerations.

- Booklets:

  - An electronic version will be included in the meeting package.

  - Jennifer will handle details regarding financial expenses.