# PUBLIC WORKS AND PARK ADVISORY BOARD

# TUESDAY, JULY 22, 2025

# MINUTES

# CALLED TO ORDER: 9:00 AM- Meeting Adjourned: 10:07 AM- Next Meeting: Scheduled for August 5th.

# Attendance – Roll Call (Board Members): Samantha Childers, Sandy Miller, Mike Lucas, Janis Williams – Blain Staff: Gary McSpadden, Harpiar Ghandi

# Approval of Previous Minutes – Four members voted “yes” to approve June’s meeting minutes, and the minutes passed unanimously.

### Management & Operations (M+O) Updates

#### Park CMP Updates

- Marine Park Master Site Plan (2026): In progress. Harpiar will present recommendations to City Council for viability review.

- East Maple Ridge City Park: No design work has started. $50,000 was approved in the 2025 budget for design.

- Funds:

  - Estimated year-end park fund balance: $880,000.

  - 2026 park budget: $800,000.

  - Some projects deferred due to staffing and budget constraints.

- Overall City Budget: Approximately $55 million across all funds.

#### Downtown Revitalization Project

- Demolition completed (Clark → H St.).

- Trees, sidewalks, utility excavation, streetlights, and irrigation work underway.

- Business outreach is ongoing; businesses were encouraged to use additional signage (e.g., sandwich boards).

- Traffic control staff are present to assist businesses.

- Martin & Clark furniture designs procured.

- Detour progressing smoothly.

- $500,000 cut from project by City Council → reduced park-related scope.

- Remaining Park fund allocation: $58,706.

### CIP Report (2026)

- Park fund budget: $880,000.

- Proposed projects total: $930,000 (deficit).

- Martin St. Parklet: 15% of planned scope completed ($25,000).

- Clark St. Parklet: Project removed.

- East Maple Ridge Build: $300,000.

- Cemetery Stone Building Restoration: $80,000.

- No funding allocated for hanging baskets.

Public Works Updates

Yew Avenue Project

- Consultant completed 30% design.

- Design submitted to FEMA for review.

Meeting Adjourned: 10:07 AM