# PUBLIC WORKS AND PARK ADVISORY BOARD

# TUESDAY, AUGUST 5, 2025

# MINUTES

# CALLED TO ORDER: 9:00 AM- Meeting Adjourned: 9:58 AM- Next Meeting: Scheduled for September 2nd

# Attendance – Roll Call (Board Members): Samantha Childers, Sandie Miller, Mike Lucas, Janis Williams – Blain Staff: Gary McSpadden, Harpiar Ghandi

# Approval of Previous Minutes – Four members voted “yes” to approve July’s meeting minutes, and the minutes passed unanimously.

M+O (Management & Operations) Updates

# 2026 CIP Budget Discussion – Meeting Notes

Cain Creek Project

- WSDOT is currently working on their project at Cain Creek.

- Harpiar to review and confirm which projects are included in the City’s budget.

- Question raised: Should Cain Creek be removed from the 2026 budget?

Proposed Budget Adjustments

- Clark St. Parklet: Proposed to cut entirely.

- Martin St. Parklet: 85% of the project has been removed. Remaining work may be completed later by in-house staff.

- Cemetery Rock Building: Recommendation to add to budget.

- East Maple Ridge: Further information is needed regarding development.

  - $300K allocation would only cover basic infrastructure.

Marine Park – Cost Estimates

- Total Estimated Cost: $3.47 million.

- Discussion points:

  - Options for cost reduction.

  - Consideration of leaving the park as-is.

- Vote Outcome: 3 in favor of no development, 1 abstention.

- Harpiar to prepare recommendation for City Council.

Downtown Revitalization Project

- Progress: Demolition and utility work complete.

- Concrete Work:

  - Step 1: Curbing.

  - Step 2: Sidewalks.

- Project ahead of schedule; moving to Phase II (H Street → G Street).

- Community & Business Outreach:

  - Updates are shared on social media and local outlets.

- On-Site Safety/Access:

  - 2 traffic and 2 site attendants are present to assist pedestrians and ensure business access.

- Tree Updates:

  - New species selected (narrow growth, minimal branching).

  - Harpiar to confirm life expectancy.

  - Gary compiling photos of previous tree damage/disease.

  - Tree grates with uplighting to be installed.

Public Works Updates

- Street Striping: Completed on Yew Street.

- Tree Maintenance: Ongoing.

- Water: Chlorination system underway.

- Sewer: Jetting of downtown corridor in progress.

- Meters: Maintenance progressing well.

- Road Closure: H Street (Allen → Harvey). Local access only; detour in place for homeowners.

Meeting Adjourned: 9:58 AM